# Preview Quality Implementation Plan

Moving BMV from a buildable preview to a coherent, functional, tested product demo.

| PROJECT | DATE | STATUS |
| --- | --- | --- |
| BMV Preview Pipeline | 15 July 2026 | Editable proposal |

Target outcome. A preview is marked ready only after its specification is valid, its primary pages are complete, important interactions work, TypeScript and browser checks pass, and every accepted visual refinement is proven better than the previous version.

# Executive Summary

The current pipeline is strong in path safety, catalogue enforcement, deterministic guards, build repair, and fallback behavior. The next milestone should focus quality effort on five additions.

| Priority | Addition | Result |
| --- | --- | --- |
| 1 | Canonical AppSpec | One validated definition of roles, pages, data, actions, states, journeys, and acceptance evidence. |
| 2 | Primary 6–8 pages | Generation effort is concentrated on the pages that demonstrate the product. |
| 3 | Stage-reserved AI budgets | Optional work cannot consume calls needed for repair and quality review. |
| 4 | TypeScript + Playwright gate | Ready means routes, devices, runtime, accessibility, and journeys were verified. |
| 5 | Post-refinement visual rescore | A visual edit is kept only when it builds, works, and is measurably better. |

# 1. Canonical AppSpec with Action and State Contracts

Important clarification. A complete AppSpec begins with the customer's original goal and proves traceability from that goal to requirements, capabilities, journeys, pages, actions, observable evidence, and tests.

## The governing rule

Rule. The AppSpec must not define the customer's goal and then grade itself. Preserve the original intake separately. An independent coverage reviewer compares the proposed AppSpec to that original source and identifies missing goals, requirements, unsupported assumptions, and unnecessary scope.

## Contract hierarchy

Original customer input (immutable source) → ProductIntent → Requirements → Capabilities → User journeys → Pages → States and actions → Acceptance evidence → Browser tests

Every lower-level contract must reference the IDs above it. A page action with no requirement ID is untraceable; a required requirement with no journey, page, action, and test is uncovered.

## What the developer should create

| File | Responsibility |
| --- | --- |
| app/domain/schemas/app_spec.py | Pydantic models for ProductIntent, Requirement, Assumption, Entity, Capability, Role, Journey, Page, State, Action, TraceabilityEntry, AcceptanceTest, deferred scope, and unresolved questions. |
| app/application/services/app_spec_builder.py | Build a schema-valid AppSpec from the original Request, blueprint, reference analysis, and visual-demo context using structured AI output. |
| app/application/services/app_spec_validation.py | Run deterministic reference, uniqueness, transition, priority, and coverage checks. Return typed errors; never silently repair required customer intent. |
| app/application/services/app_spec_coverage.py | Use an independent semantic reviewer to compare original intake + blueprint against the AppSpec and report missing goals, requirements, assumptions, and overbuilt scope. |
| app/templates/prompts/app_spec.j2 | Prompt that extracts the complete specification while preserving source references, uncertainty, assumptions, and non-goals. |
| app/templates/prompts/app_spec_coverage.j2 | Independent review prompt. It receives original source material and the complete AppSpec. |
| app/domain/models/generation_run.py | Persist versioned AppSpec, validation report, coverage report, source hash, prompt/model versions, and accepted revision. |
| app/application/preview_app/app_spec_projection.py | Produce valid role/page projections for architect and codegen without raw character slicing. |
| backend/tests/test_app_spec_*.py | Schema, broken-reference, coverage, assumption, transition, and representative-fixture tests. |

## Core schema outline

class AppSpec(BaseModel): schema_version: str spec_id: str source: SourceSnapshot product_intent: ProductIntent requirements: list[Requirement] assumptions: list[Assumption] entities: list[EntitySpec] roles: list[RoleSpec] capabilities: list[CapabilitySpec] pages: list[PageSpec] journeys: list[JourneySpec] acceptance_tests: list[AcceptanceTest] traceability: list[TraceabilityEntry] deferred_scope: list[DeferredItem] unresolved_questions: list[UnresolvedQuestion] class Requirement(BaseModel): id: str text: str priority: Literal["required", "primary", "supporting"] origin: Literal[ "customer_confirmed", "inferred_from_reference", "inferred_from_business_goal", "planner_assumption", ] source_refs: list[str] status: Literal["covered", "uncovered", "deferred"] class ActionContract(BaseModel): id: str trigger: str preconditions: list[str] transition: TransitionContract effects: list[str] success_evidence: list[str] requirement_ids: list[str]

Use strict JSON Schema output through OpenRouter, then validate the response with Pydantic. No unvalidated dictionaries should be passed downstream as the canonical specification.

## Complete valid example

The following example is intentionally complete enough to demonstrate the relationships a developer must implement. All referenced requirement, capability, role, journey, page, action, and test IDs exist.

{ "schema_version": "1.0", "spec_id": "lumina-booking-v1", "source": { "request_id": 142, "source_fields": [ "business_description", "target_customers", "main_problem", "desired_outcome", "reference_analysis" ], "source_snapshot_hash": "sha256:example-intake-hash" }, "product_intent": { "product_name": "Lumina Booking", "goal": "Reduce booking abandonment and calls to reception by letting customers complete and manage appointments online.", "target_users": [ "new_customer", "returning_customer", "receptionist" ], "desired_outcomes": [ "A customer can find and book an appropriate service in under two minutes.", "A returning customer can reschedule without calling reception.", "Reception staff can control availability and see confirmed bookings." ], "success_metrics": [ { "id": "METRIC-001", "type": "demo_acceptance", "target": "Primary booking journey passes in Playwright." }, { "id": "METRIC-002", "type": "business_metric", "target": "Reduce booking-related phone calls after launch." } ], "constraints": [ "mobile_first", "booking_under_two_minutes" ], "non_goals": [ "accounting", "payroll", "inventory_management" ] }, "requirements": [ { "id": "REQ-BOOK-001", "text": "Customers must be able to select a service, choose an available time, and confirm a booking online.", "priority": "required", "origin": "customer_confirmed", "source_refs": [ "desired_outcome", "main_problem" ], "status": "covered" }, { "id": "REQ-RESCHEDULE-001", "text": "Returning customers must be able to reschedule an existing booking without calling reception.", "priority": "required", "origin": "customer_confirmed", "source_refs": [ "desired_outcome" ], "status": "covered" }, { "id": "REQ-OPS-001", "text": "Reception staff must be able to block availability and see confirmed bookings.", "priority": "required", "origin": "inferred_from_business_goal", "source_refs": [ "business_description", "main_problem" ], "status": "covered" } ], "assumptions": [ { "id": "ASM-001", "text": "Payment is not required during booking.", "confidence": 0.55, "requires_confirmation": true, "impact_if_wrong": "Checkout and payment states must be added to the booking journey." }, { "id": "ASM-002", "text": "Customers can book as guests and receive a secure manage-booking link.", "confidence": 0.7, "requires_confirmation": true, "impact_if_wrong": "Authentication must be added before booking management." } ], "entities": [ { "id": "ENT-SERVICE", "name": "Service", "fields": [ { "name": "id", "type": "string", "required": true }, { "name": "name", "type": "string", "required": true }, { "name": "duration_minutes", "type": "integer", "required": true } ] }, { "id": "ENT-SLOT", "name": "AvailabilitySlot", "fields": [ { "name": "id", "type": "string", "required": true }, { "name": "service_id", "type": "string", "required": true }, { "name": "start_at", "type": "datetime", "required": true }, { "name": "status", "type": "enum:available¦held¦booked¦blocked", "required": true } ] }, { "id": "ENT-BOOKING", "name": "Booking", "fields": [ { "name": "id", "type": "string", "required": true }, { "name": "service_id", "type": "string", "required": true }, { "name": "slot_id", "type": "string", "required": true }, { "name": "customer_name", "type": "string", "required": true }, { "name": "status", "type": "enum:confirmed¦rescheduled¦cancelled", "required": true } ] } ], "roles": [ { "id": "ROLE-CUSTOMER", "label": "Customer", "default_route": "/", "permissions": [ "view_services", "create_booking", "reschedule_own_booking" ] }, { "id": "ROLE-RECEPTION", "label": "Reception", "default_route": "/ops/calendar", "permissions": [ "view_all_bookings", "manage_availability" ] } ], "capabilities": [ { "id": "CAP-BOOK", "name": "Online booking", "requirement_ids": [ "REQ-BOOK-001" ], "journey_ids": [ "JRN-BOOK" ] }, { "id": "CAP-RESCHEDULE", "name": "Self-service rescheduling", "requirement_ids": [ "REQ-RESCHEDULE-001" ], "journey_ids": [ "JRN-RESCHEDULE" ] }, { "id": "CAP-AVAILABILITY", "name": "Availability management", "requirement_ids": [ "REQ-OPS-001" ], "journey_ids": [ "JRN-OPS" ] } ], "pages": [ { "id": "PAGE-HOME", "route": "/", "title": "Services", "role_ids": [ "ROLE-CUSTOMER" ], "priority": "required", "feature_ids": [ "CAP-BOOK" ], "states": [ { "id": "HOME-READY", "initial": true, "visible_elements": [ "service-list", "book-cta" ] } ], "actions": [ { "id": "ACT-START-BOOKING", "trigger": "click [data-action-id='start-booking']", "preconditions": [ "HOME-READY" ], "transition": { "from": "HOME-READY", "to_route": "/book" }, "effects": [], "success_evidence": [ "PAGE-BOOK is visible" ], "requirement_ids": [ "REQ-BOOK-001" ] } ] }, { "id": "PAGE-BOOK", "route": "/book", "title": "Book an appointment", "role_ids": [ "ROLE-CUSTOMER" ], "priority": "required", "feature_ids": [ "CAP-BOOK" ], "states": [ { "id": "BOOK-SELECT-SERVICE", "initial": true, "visible_elements": [ "service-options" ] }, { "id": "BOOK-SELECT-TIME", "visible_elements": [ "available-times" ] }, { "id": "BOOK-SUBMITTING", "visible_elements": [ "booking-progress" ] }, { "id": "BOOK-CONFIRMED", "visible_elements": [ "confirmation-number", "manage-booking-link" ] }, { "id": "BOOK-ERROR", "visible_elements": [ "booking-error", "retry-booking" ] } ], "actions": [ { "id": "ACT-SELECT-SERVICE", "trigger": "click [data-action-id='select-service']", "preconditions": [ "BOOK-SELECT-SERVICE" ], "transition": { "from": "BOOK-SELECT-SERVICE", "to": "BOOK-SELECT-TIME" }, "effects": [ "Filter available slots by selected service" ], "success_evidence": [ "At least one available time is visible" ], "requirement_ids": [ "REQ-BOOK-001" ] }, { "id": "ACT-CONFIRM-BOOKING", "trigger": "click [data-action-id='confirm-booking']", "preconditions": [ "A service is selected", "An available slot is selected", "Customer details are valid" ], "transition": { "from": "BOOK-SELECT-TIME", "through": "BOOK-SUBMITTING", "success": "BOOK-CONFIRMED", "error": "BOOK-ERROR" }, "effects": [ "Create ENT-BOOKING", "Set ENT-SLOT.status to booked", "Add booking to reception calendar" ], "success_evidence": [ "Confirmation number is visible", "Selected slot is no longer available", "Booking appears on PAGE-OPS-CALENDAR" ], "requirement_ids": [ "REQ-BOOK-001" ] } ] }, { "id": "PAGE-MY-BOOKINGS", "route": "/account/bookings", "title": "My bookings", "role_ids": [ "ROLE-CUSTOMER" ], "priority": "required", "feature_ids": [ "CAP-RESCHEDULE" ], "states": [ { "id": "MYBOOKINGS-READY", "initial": true, "visible_elements": [ "upcoming-bookings" ] }, { "id": "MYBOOKINGS-RESCHEDULE", "visible_elements": [ "replacement-slots" ] }, { "id": "MYBOOKINGS-UPDATED", "visible_elements": [ "reschedule-success" ] } ], "actions": [ { "id": "ACT-RESCHEDULE-BOOKING", "trigger": "select a replacement slot and click [data-action-id='confirm-reschedule']", "preconditions": [ "An upcoming booking exists", "A replacement slot is available" ], "transition": { "from": "MYBOOKINGS-RESCHEDULE", "to": "MYBOOKINGS-UPDATED" }, "effects": [ "Update ENT-BOOKING.slot_id", "Release previous slot", "Book replacement slot" ], "success_evidence": [ "New appointment time is visible", "Old slot becomes available" ], "requirement_ids": [ "REQ-RESCHEDULE-001" ] } ] }, { "id": "PAGE-OPS-CALENDAR", "route": "/ops/calendar", "title": "Reception calendar", "role_ids": [ "ROLE-RECEPTION" ], "priority": "required", "feature_ids": [ "CAP-AVAILABILITY" ], "states": [ { "id": "OPS-READY", "initial": true, "visible_elements": [ "calendar", "confirmed-bookings" ] }, { "id": "OPS-SAVING", "visible_elements": [ "saving-status" ] }, { "id": "OPS-UPDATED", "visible_elements": [ "availability-updated" ] }, { "id": "OPS-ERROR", "visible_elements": [ "availability-error" ] } ], "actions": [ { "id": "ACT-BLOCK-SLOT", "trigger": "select a slot and click [data-action-id='block-slot']", "preconditions": [ "Selected slot is available" ], "transition": { "from": "OPS-READY", "through": "OPS-SAVING", "success": "OPS-UPDATED", "error": "OPS-ERROR" }, "effects": [ "Set ENT-SLOT.status to blocked" ], "success_evidence": [ "Blocked slot is visually marked", "Blocked slot is absent from PAGE-BOOK" ], "requirement_ids": [ "REQ-OPS-001" ] } ] } ], "journeys": [ { "id": "JRN-BOOK", "role_id": "ROLE-CUSTOMER", "goal": "Complete an online booking", "requirement_ids": [ "REQ-BOOK-001" ], "steps": [ { "order": 1, "route": "/", "action_id": "ACT-START-BOOKING", "expected_evidence": "PAGE-BOOK is visible" }, { "order": 2, "route": "/book", "action_id": "ACT-SELECT-SERVICE", "expected_evidence": "Available times are visible" }, { "order": 3, "route": "/book", "action_id": "ACT-CONFIRM-BOOKING", "expected_evidence": "Confirmation number is visible" } ] }, { "id": "JRN-RESCHEDULE", "role_id": "ROLE-CUSTOMER", "goal": "Reschedule without calling reception", "requirement_ids": [ "REQ-RESCHEDULE-001" ], "steps": [ { "order": 1, "route": "/account/bookings", "action_id": "ACT-RESCHEDULE-BOOKING", "expected_evidence": "New appointment time is visible" } ] }, { "id": "JRN-OPS", "role_id": "ROLE-RECEPTION", "goal": "Block an unavailable time", "requirement_ids": [ "REQ-OPS-001" ], "steps": [ { "order": 1, "route": "/ops/calendar", "action_id": "ACT-BLOCK-SLOT", "expected_evidence": "Blocked slot is visually marked" } ] } ], "acceptance_tests": [ { "id": "TEST-BOOK-001", "journey_id": "JRN-BOOK", "viewports": [ "390x844", "768x1024", "1440x900" ], "hard_assertions": [ "No pageerror", "No failed required asset", "No horizontal overflow", "Confirmation number is visible" ] }, { "id": "TEST-RESCHEDULE-001", "journey_id": "JRN-RESCHEDULE", "viewports": [ "390x844", "1440x900" ], "hard_assertions": [ "New appointment time is visible", "Old slot becomes available" ] }, { "id": "TEST-OPS-001", "journey_id": "JRN-OPS", "viewports": [ "768x1024", "1440x900" ], "hard_assertions": [ "Blocked slot is visually marked", "Blocked slot is absent from customer booking" ] } ], "traceability": [ { "requirement_id": "REQ-BOOK-001", "capability_ids": [ "CAP-BOOK" ], "journey_ids": [ "JRN-BOOK" ], "page_ids": [ "PAGE-HOME", "PAGE-BOOK" ], "action_ids": [ "ACT-START-BOOKING", "ACT-SELECT-SERVICE", "ACT-CONFIRM-BOOKING" ], "test_ids": [ "TEST-BOOK-001" ] }, { "requirement_id": "REQ-RESCHEDULE-001", "capability_ids": [ "CAP-RESCHEDULE" ], "journey_ids": [ "JRN-RESCHEDULE" ], "page_ids": [ "PAGE-MY-BOOKINGS" ], "action_ids": [ "ACT-RESCHEDULE-BOOKING" ], "test_ids": [ "TEST-RESCHEDULE-001" ] }, { "requirement_id": "REQ-OPS-001", "capability_ids": [ "CAP-AVAILABILITY" ], "journey_ids": [ "JRN-OPS" ], "page_ids": [ "PAGE-OPS-CALENDAR" ], "action_ids": [ "ACT-BLOCK-SLOT" ], "test_ids": [ "TEST-OPS-001" ] } ], "deferred_scope": [ { "id": "DEFER-001", "item": "Online deposit payment", "reason": "Payment requirement is unresolved", "related_assumption_id": "ASM-001" } ], "unresolved_questions": [ { "id": "Q-001", "question": "Is payment or a deposit required during booking?", "blocking": false, "assumption_id": "ASM-001" }, { "id": "Q-002", "question": "Must customers create an account to manage bookings?", "blocking": false, "assumption_id": "ASM-002" } ] }

## Why this example covers the product goal

| Customer requirement | Implementation chain | Proof |
| --- | --- | --- |
| REQ-BOOK-001: book online | CAP-BOOK → JRN-BOOK → PAGE-HOME/PAGE-BOOK → three booking actions | TEST-BOOK-001 confirms the number is visible and verifies mobile/tablet/desktop. |
| REQ-RESCHEDULE-001: reschedule without calling | CAP-RESCHEDULE → JRN-RESCHEDULE → PAGE-MY-BOOKINGS → ACT-RESCHEDULE-BOOKING | TEST-RESCHEDULE-001 confirms the new time and released old slot. |
| REQ-OPS-001: manage availability | CAP-AVAILABILITY → JRN-OPS → PAGE-OPS-CALENDAR → ACT-BLOCK-SLOT | TEST-OPS-001 confirms the blocked slot is marked and absent from customer booking. |

## Deterministic validator

def validate_app_spec(spec: AppSpec) -> ValidationReport: assert_unique_ids(spec) assert_valid_routes_and_navigation(spec) assert_all_references_resolve(spec) assert_valid_state_transitions(spec) assert_required_requirements_not_deferred(spec) assert_required_requirements_have_traceability(spec) assert_traceability_reaches_acceptance_tests(spec) assert_primary_journeys_have_observable_evidence(spec) assert_assumptions_are_labeled(spec) assert_blocking_questions_are_resolved(spec) return ValidationReport(passed=True)

☐  Every required requirement has at least one capability, journey, page, action, and acceptance test.

☐  Every ID in traceability resolves to an existing object of the correct type.

☐  Every state transition starts and ends in a declared state or route.

☐  Every action has visible success evidence that Playwright can assert.

☐  Required customer-confirmed scope cannot be silently deferred.

☐  Planner assumptions are labeled, confidence-scored, and linked to unresolved questions.

☐  Blocking questions stop generation; non-blocking questions require explicit assumptions.

☐  Deferred scope contains a reason and does not appear in active routes or navigation.

## Independent semantic coverage review

Deterministic validation proves internal consistency, not goal completeness. Add a separate reviewer that receives the immutable customer input, reference analysis, blueprint, and complete AppSpec. Prefer a different evaluator configuration from the planner.

{ "goal_alignment_score": 88, "verdict": "revise", "missing_requirements": [], "unsupported_assumptions": [], "overbuilt_features": [], "journey_gaps": [], "questions_requiring_confirmation": [] }

Reviewer compares against original intake, not only the blueprint or AppSpec.

A revise verdict returns concrete patches to requirements, journeys, or assumptions.

Rebuild and revalidate the complete AppSpec after patches.

Limit the coverage-revision loop; unresolved required gaps fail the stage instead of disappearing.

## Exact pipeline insertion point

blueprint.generate_mvp_blueprint(...) app_spec = app_spec_builder.build( request=req, original_intake=snapshot_request_input(req), blueprint=req.mvp_blueprint, reference_analysis=req.screenshot_analysis, ai_provider=ai_provider, ) validation = app_spec_validation.validate(app_spec) coverage = app_spec_coverage.review(original_intake, blueprint, app_spec) if not validation.passed or coverage.verdict == "revise": app_spec = revise_and_revalidate(...) persist_versioned_app_spec(app_spec, validation, coverage) primary_pages = select_primary_pages(app_spec, max_pages=8) # Downstream stages consume validated projections only. manifest = build_design_manifest(project_app_spec(app_spec)) architect = call_architect(project_architecture_spec(app_spec, primary_pages)) generate_pages(project_page_specs(app_spec, primary_pages)) run_browser_tests(app_spec.acceptance_tests)

## Developer implementation sequence

| Order | Task | Verification |
| --- | --- | --- |
| 1 | Create Pydantic models and JSON Schema | Full example parses; malformed references fail. |
| 2 | Snapshot immutable customer source | Source hash and source field references persist with the spec. |
| 3 | Build AppSpec with structured AI output | No fence stripping or best-effort JSON extraction is required. |
| 4 | Implement deterministic validation | Unit tests cover duplicate IDs, missing links, bad transitions, and uncovered requirements. |
| 5 | Implement independent coverage review | Known omitted customer goals produce revise, not pass. |
| 6 | Persist versioned spec and reports | Regeneration keeps previous accepted specs for comparison. |
| 7 | Replace raw plan slices with projections | Architect and page prompts receive valid bounded objects. |
| 8 | Connect acceptance tests to Playwright | Every required requirement reaches an executed test. |

## AppSpec completion gate

☐  Pydantic and deterministic validation pass.

☐  Independent goal-coverage verdict is pass.

☐  Every required requirement has complete traceability through a test.

☐  No blocking question remains unresolved.

☐  Every non-blocking ambiguity has an explicit, reviewable assumption.

☐  Primary-page selection still covers all required journeys.

☐  The complete spec and its reports are persisted before architecture begins.

Done when. A developer can start from the immutable customer source, produce the example AppSpec shape, validate every reference and transition, prove that required goals reach browser tests, and prevent a self-consistent but customer-incomplete specification from entering code generation.

## The fundamental difference

Today the generator effectively receives:

“Build a booking page with these sections and features.”

A canonical AppSpec would give it:

REQ-BOOK-001 must be satisfied by JRN-BOOK.

JRN-BOOK uses PAGE-BOOK.

On PAGE-BOOK:

ACT-SELECT-SERVICE changes SELECTING_SERVICE to SELECTING_TIME.

Success means available slots become visible.

ACT-CONFIRM-BOOKING changes SELECTING_TIME to CONFIRMED.

Success means a booking reference is visible.

TEST-BOOK-001 must execute those actions and prove the outcome

at mobile, tablet, and desktop widths.

# 2. Limit Generation to the Primary 6–8 Pages

Current gap. pipeline.py prioritizes pages but applies a general 40-file cap. It does not explicitly select the smallest page set that demonstrates the product's primary journeys.

## What to add

PREVIEW_MAX_PRIMARY_PAGES=8

Keep PREVIEW_MAX_FILES as the total file guard. Add a page-selection stage before the architect schedules generated files.

{ "priority": "primary", "journey_ids": ["book_consultation"], "feature_ids": ["booking", "availability"], "role_id": "customer", "default_for_role": false } required ¦ primary ¦ supporting ¦ deferred

## Selection order

Product entry or homepage.

Default page for every role.

Main customer conversion page.

Main operational dashboard.

Pages required by primary journeys.

Pages covering uncovered high-priority features.

One detail or settings page if capacity remains.

## Example deterministic score

| Selection reason | Score |
| --- | --- |
| Required by a primary journey | +100 |
| Default route for a role | +80 |
| Covers a core feature | +60 |
| Primary conversion page | +40 |
| Operational workspace | +30 |
| Supporting page | +10 |

## Architect behavior

The AppSpec may retain deferred pages, but only selected pages appear in active routes, navigation, files_to_generate, and browser acceptance tests. Deferred pages cannot create broken links.

{ "active_routes": [], "deferred_pages": [] }

## Selected-page checklist

☐  Clear product purpose and realistic seeded content.

☐  At least one meaningful state.

☐  At least one working action unless intentionally informational.

☐  Responsive mobile, tablet, and desktop composition.

☐  Correct navigation and required feature coverage.

☐  No fallback scaffold.

☐  A browser-test contract tied to the AppSpec.

Done when. The selected 6–8 pages cover all primary journeys, every role's entry point, and the highest-priority features. Secondary pages run only after primary pages pass.

# 3. Add Stage-Reserved AI Budgets

Current gap. All inner-preview calls share one 96-call budget. Optional pages and retries can consume calls needed for build repair, visual review, and post-refinement verification. Exhaustion currently produces an empty response.

## What to add

class StageBudget: stage: str reserved_calls: int used_calls: int optional: bool

## Example initial allocation

| Stage | Reserved calls |
| --- | --- |
| Planning and AppSpec | 8 |
| Architecture and manifest | 5 |
| Code generation | 27 |
| Source critic and refinement | 16 |
| Build repair | 12 |
| Visual review and refinement | 20 |
| Emergency reserve | 8 |
| Total | 96 |

These are starting values. Tune them using observed call counts, latency, cost, and success rates.

## Calling interface

ai_provider.ask_chat( model, messages, stage="codegen", purpose="generate_page", ) with ai_provider.stage("visual_review"): result = ai_provider.ask_vision(...)

## Budget rules

A stage owns its reservation until completion.

Optional work cannot borrow from future required stages.

Unused calls are released after a stage completes.

Emergency calls are reserved for build and runtime recovery.

Optional page generation stops when only protected capacity remains.

## Controlled exhaustion

class StageBudgetExhausted(Exception): stage: str used: int limit: int

The pipeline then skips optional work, preserves repair capacity, uses a deterministic fallback where appropriate, marks the result degraded, and emits an accurate progress event.

## Telemetry checklist

☐  Stage, purpose, requested model, and resolved model.

☐  Input/output tokens, duration, retries, and result.

☐  Budget before and after each call.

☐  Prompt version, finish reason, and response ID.

Done when. Optional generation cannot continue unless enough capacity remains for build repair, browser/runtime repair, visual review, and post-refinement rescoring.

# 4. Require TypeScript and All-Route Playwright Checks

Current gap. build.py primarily runs Vite. A successful bundle does not prove TypeScript correctness, route behavior, responsive rendering, accessibility, or user journeys.

Lovable's browser testing navigates pages, clicks controls, fills forms, inspects console and network activity, captures screenshots, and tests multiple screen sizes.

Reference: Lovable browser testing

## Build sequence

dependency preparation → tsc -b → vite build → browser acceptance

Do not run Playwright when TypeScript or Vite compilation fails.

## New browser-audit service

backend/app/application/preview_app/browser_audit.py

class BrowserAuditReport(BaseModel): routes: list[RouteAudit] journeys: list[JourneyAudit] console_errors: list[str] page_errors: list[str] failed_requests: list[str] broken_images: list[str] accessibility_violations: list[dict] passed: bool

## Required viewports

| Viewport | Dimensions |
| --- | --- |
| Mobile | 390 × 844 |
| Tablet | 768 × 1024 |
| Desktop | 1440 × 900 |
| Optional small mobile | 360 × 800 |

## Stable runtime markers

<main data-route-id="booking"> <section data-slot="booking-form"> <button data-action-id="confirm-booking">

These attributes connect AppSpec requirements, generated code, and deterministic browser assertions.

## Route and runtime checks

☐  Navigation succeeds, React mounts, and the error boundary is absent.

☐  The expected route ID renders without a silent redirect.

☐  Required slots, features, heading, and primary CTA are visible.

☐  No duplicate shell or empty required section exists.

☐  No pageerror, serious console error, or unhandled rejection occurs.

☐  No required request or JavaScript/CSS asset fails.

## Images and layout

img.complete === true img.naturalWidth > 0 img.naturalHeight > 0 document.documentElement.scrollWidth <= window.innerWidth

☐  Meaningful images have alt text and are not visibly stretched.

☐  Primary CTA and headings are not clipped.

☐  Tables, dialogs, navigation, and text fit every required viewport.

☐  Mobile touch targets are usable.

## Accessibility

Add @axe-core/playwright and reject premium status for:

☐  Critical or serious violations.

☐  Missing form labels or invalid ARIA relationships.

☐  Buttons without accessible names.

☐  Important controls that cannot be used by keyboard.

## Navigation and journeys

☐  Every navigation link opens its declared route.

☐  Back and forward navigation work.

☐  No link escapes the preview base path.

☐  At least one primary journey per role passes.

☐  Expected state transitions and success evidence are visible.

## Quality statuses

build_failed ¦ runtime_failed ¦ quality_failed ¦ degraded ¦ ready

Premium ready gate. Vite and tsc pass; every route renders at mobile, tablet, and desktop sizes; no serious runtime, asset, layout, or accessibility failure exists; navigation and one primary journey per role work; no fallback page remains; required features and slots are visible.

# 5. Enable Visual Review and Post-Refinement Rescoring

Current gap. The visual stage scores selected routes, refines pages marked revise, and rebuilds. A candidate is kept when it still builds, but it is not rendered and rescored before acceptance.

## Required loop

capture baseline screenshots → score baseline → generate refinement → typecheck and build → run browser audit → capture candidate screenshots → score candidate → compare baseline and candidate → accept or rollback

## Screenshot evidence

Mobile and desktop captures for every primary page.

Full-page desktop capture.

Tablet capture for layout-heavy operational screens.

Stored before/after screenshots instead of immediately deleted artifacts.

revisions/{revision_id}/evaluations/ home/ before-mobile.png before-desktop.png after-mobile.png after-desktop.png evaluation.json

## Structured visual rubric

{ "overall_score": 86, "verdict": "revise", "categories": { "hierarchy": 90, "typography": 84, "spacing": 78, "brand_specificity": 88, "content_fit": 86, "responsive_quality": 72, "cross_page_consistency": 85 }, "issues": [], "revision_instructions": [], "confidence": 0.82 }

## Evaluation categories

☐  Hierarchy, typography, and spacing rhythm.

☐  Brand specificity, content fit, imagery, and CTA prominence.

☐  Dashboard readability and mobile composition.

☐  Cross-page consistency and whether the design feels templated.

☐  Whether operational screens look believable and useful.

## Candidate acceptance

☐  TypeScript, Vite, and browser audit pass.

☐  No accessibility regression occurs.

☐  Required slots and features remain present.

☐  The candidate meets calibrated minimum scores.

☐  A blind pairwise evaluation prefers the candidate over the baseline.

Example initial thresholds overall score >= 82 no important category below 70 candidate score >= baseline score pairwise verdict = candidate preferred confidence >= 0.65

Calibrate thresholds against human reviews. In the blind comparison, the evaluator sees Version A and Version B without knowing which is newer.

## Rollback logic

if not build_passed: rollback() elif not browser_audit_passed: rollback() elif not visual_candidate_preferred: rollback() else: promote_candidate()

## Persisted evidence

☐  Baseline and candidate scores, category scores, and confidence.

☐  Pairwise decision, issues, and revision instructions.

☐  Model and prompt versions plus before/after screenshots.

☐  Browser-audit result, rollback reason, and accepted revision.

Done when. Every primary page has visual evidence, changed pages are rescored, a final cross-page consistency review passes, and refinements are accepted only when hard checks pass and the candidate is preferred.

# Target Pipeline

Business intake → Blueprint → Canonical AppSpec → AppSpec validation → Select 6–8 primary pages → Reserve stage budgets → Design manifest and architecture → Shared domain data and state store → Generate and critique pages → tsc -b and Vite build → All-route Playwright audit → Visual review and refinement → tsc + build + browser audit again → Post-refinement visual rescore → Accept or rollback → Ready

# Recommended Implementation Order

| Order | Deliverable | Exit condition |
| --- | --- | --- |
| 1 | Canonical AppSpec and validator | One valid, persisted source of truth reaches every stage. |
| 2 | Primary-page selector | Only 6–8 journey-critical pages enter active generation. |
| 3 | Reserved budgets and telemetry | Optional work cannot consume repair and review capacity. |
| 4 | TypeScript and browser gate | Ready requires route, runtime, responsive, accessibility, and journey evidence. |
| 5 | Visual baseline/candidate scoring | Refinements require build, browser, and comparative visual approval. |

# Implementation Management Checklist

☐  Assign an owner and tracked epic for each milestone.

☐  Record baseline quality before changing the pipeline.

☐  Define a frozen set of representative business briefs.

☐  Record model, prompt, time, call, token, and cost metrics.

☐  Require automated acceptance evidence in pull requests.

☐  Compare each milestone against the previous baseline.

☐  Calibrate visual scores against human pairwise reviews.

☐  Document thresholds and approved exceptions.

☐  Exercise the full target pipeline end to end before completion.

# Decision Log

| Date | Decision | Reason | Owner |
| --- | --- | --- | --- |

# References

Reference: Lovable browser testing

Reference: OpenRouter structured outputs